ACTIVITY 3

METHODOLOGY MATRIX

Learning Outcomes:

At the end of this laboratory activity, the students should be able to:

- apply their chosen methodology in the analysis and design of their software project;

- identify the phases of the methodology and their corresponding activities; and

- employ various techniques, approaches, and tools to produce the appropriate deliverables for each phase of the methodology.

Materials:

Computer

Word Processing

Internet Connection

Instructions:

Begin by thoroughly reviewing/analyzing (as a group) your chosen SDLC/project methodology and take detailed notes on its phases/stages, typical activities per phase, expected deliverables/artifacts, roles/responsibilities.  Once you have a comprehensive understanding, proceed to fill up the methodology matrix. Save the document in PDF format and upload it to the submission link in the mVLE.

*Definition of Terms*

1. Activities – refers to a specific task or action carried out within a stage/phase of the methodology to achieve a certain goal. In short, these are the steps you perform to complete each stage/phase of your project

2. Deliverables – refers to a specific output, product, or artifact produced as a result of completing an activity in a project phase. It can be tangible (documents, reports, prototypes) or intangible (approvals, agreements, decisions)

Example:

Activity: the task you do

Deliverable: the result/output of that task

e.g.

Activity: Gather user requirements

Deliverable: Requirements Specification Document

(see Methodology Matrix Template on the next page)

Name 		: Gian Rusell E. Flores                                                      .						Year | Section    :BS in Computer Science 3B

Output  	: Methodology Matrix

Methodology	:   Scrum (Schwaber and Sutherland,2020)                                                                                                                                                                               .

{Please specify the author/source of the methodology.

Part 1: Please illustrate/draw the methodology here.

SPRINT 5

SP  SPRINT 4

SPRINT 6

Part 2: Please fill-out the table below. Specify the stages, activities, deliverables, and responsible persons required of each stage/phase of the methodology drawn in Part 1.

| PHASE/STAGE {Identify the stages of the Methodology} | ACTIVITY (IES) {List all the activities under each stage} | DELIVERABLE (S) {List the outputs/artifacts for each stage} | RESPONSIBLE {Identify the persons responsible for each of the activity} |
| --- | --- | --- | --- |
| SPRINT 1: Requirements and Planning (AUG 26 – SEP 8) | Collect User Requirement (AUG 26 – SEP 7) | List of functional and non functional requirements | Lead Developer – Micah Salvador Documentation – Cedrick Pungtilan UI/UX – James Natividad |
|  | Define Product Backlog and Prioritizing Features (AUG 26 – SEP 7) | Product backlog document | Lead Developer – Micah Salvador Documentation – Cedrick Pungtilan |
|  | Sprint Planning Session (SEP 8) | Sprint 1 Plan | Everyone |
| SPRINT 2: PROTOTYPING (SEPT 9 -22) | Create Wireframes and Mockups (SEP 9 - 14) | Low-Fidelity Prototypes(UI Sketches, Flow Diagrams) | UI/UX – James Natividad |
|  | Review and refine with Users and Stakeholders (SEP 14 - 22) | Approved UI/UX Prototype | Documentation – Cedrick Pungtilan UI/UX – James Natividad |
| SPRINT 3: INITIAL DEVELOPMENT (SEP 23 – OCT 6) | Develop Core Features(Visualization and analytics) | Working Software and Basic Functionality | Lead Developer – Micah Salvador |
|  | Fix Bugs and Optimize Performance | Updated Backlogs | Everyone |
| SPRINT 4: INTEGRATION AND EXPANDED DEVELOPMENT (OCT 7 - 20) | Integrate model into software. Improve UI/UX | Mid-Level Working Prototype with Integrated Modules | Lead Developer – Micah Salvador UI/UX – James Natividad |
|  | Sprint Review and Retrospective | Feedback Notes and Improved Workflow | Documentation – Cedrick Pungtilan Quality Assurance – Gian Flores |
| SPRINT 5: TESTING AND REFINEMENT (OCT 21 – NOV 3) | Conduct functional and usability testing | Test Reports and Bug Lists | Quality Assurance – Gian Flores UI/UX – James Natividad |
|  | Fix Bugs and Optimize Performance | Refined and Stable Systems | Lead Developer – Micah Salvador |
| SPRINT 6: FINALIZATION AND DEPLOYMENT PREP (NOV 4 - NOV 17) | Final Polishing (Documentations, UI, Improvements) | Final Project Report and Presentation Slides | Documentation – Cedrick Pungtilan UI/UX – James Natividad |
|  | Sprint Review and Hand Over | Ready to Submit System | Everyone |
| Final Demo and Submission (NOV 21) | Present and Submit Final Project | Complete Project | Everyone |

NOTE: Continue the table until all the stages are completed. Feel free to add more row(s)

| RUBRIC FOR THE ACTIVITY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Excellent | Good | Average | Fair | Poor |  |
| Methodology Illustration (7 points) |  | Illustration is clear, complete, accurate, and professionally presented with all stages clearly labeled (7 points) | Illustration is mostly complete with minor omissions or presentation issues (5-6 points) | Basic illustration provided but missing key elements or poorly organized (3-4 points) | Incomplete or inaccurate illustration with major elements missing (1-2 points) | No illustration provided or completely incorrect (0 point) |  |
| Phase/Stage Identification (6 points) |  | All phases correctly identified and logically sequenced (6 points) | Most phases identified with minor gaps or sequence issues (4-5 points) | Several phases missing or incorrectly sequenced (2-3 points) | Major gaps in phase identification (1 point) | Phases not identified or completely incorrect (0 point) |  |
| Activities Description (5 points) |  | Comprehensive list of activities for each phase, clearly described and appropriate (5 points) | Most activities listed with minor omissions or clarity issues (4 points) | Basic activities listed but lacking detail or completeness (3 points) | Significant gaps in activities or inappropriate activities listed (1-2 points) | No activities listed or completely incorrect (0 point) |  |
| Deliverables Specification (4 points) |  | All deliverables clearly specified and aligned with activities (4 points) | Most deliverables specified with minor gaps (3 points) | Basic deliverables listed but incomplete or misaligned (2 points) | Major gaps in deliverables specification (1 point) | No deliverables listed or completely incorrect (0 point) |  |
| Responsibility Assignment (3 points) |  | Clear and appropriate assignment of responsibilities for all activities (3 points) | Most responsibilities assigned with minor gaps (2 points) | Basic responsibility assignment but incomplete (1 point) | No responsibilities assigned or completely incorrect (0 point) | N/A |  |